## Slide 1
ZOS HMOOV NTUJ – SITE VISION/PLAN
(210 ACRES – OROVILLE, CA)

## Slide 2
ZOS HMOOV NTUJ – LAND USE PLAN
(210 ACRES – OROVILLE, CA)

## Slide 3
?
The Development Process (210 Acres – Oroville, CA)
Pre-purchase
Concept Stage
Purchase
Town Planning / Development Approval Stage
Working Drawing/Documentation
Pre-construction
Construction
Completion and Post Construction
Seek Land/Housing Site
Finance in Place
What’s on the site?
Temple, Residential, & Commercial Bldgs
Open Spaces / Restrictions
Buy the land
Zoning for Residential and Commercial
Architectural/Land Surveyor/Plot Dimensions
City development guidelines
Development Approval Permit
Architectural and Engineering Construction Documents
Acquire/hire Builders (and their subs)
Bank approval for development loan
Procurement Stage (Buying equipment)
Construction starts
Pay your builders progressively by completion phases using draw downs from your bank
Sell or lease your property for revenue
Occupancy / Close-out
ZOS HMOOV NTUJ (PROJECT STATUS)
Green = Completed, Yellow = In Progress, Red = To be Done

## Slide 4
ZOS HMOOV NTUJ – ESTIMATED COST

## Slide 5
Status and Next Steps
City
Planning
Project Phases / Timeline
Marketing Message
Fund Raising / Message
Finance
Others
Project Status & Next Steps
ZOS HMOOV NTUJ – STATUS & NEXT STEPS